Kalamazoo Nature Center Project Fall #1 Minutes

Members and Emails:

Geoffrey Fleenor; geoffrey.j.fleenor@wmich.edu

Ernest Au; ernestyuewei.au@wmich.edu

Eugene Tye; weishun.tye@wmich.edu

Devin Ragotzy; devin.j.ragotzy@wmich.edu

Xin Yi Koay; xinyi.koay@wmich.edu

1. Minutes for meeting on 9/15/2023
   1. Geoff, Ernest, Eugene, Devin, Xin Yi
   2. All Group members were in attendance.
   3. The group met at 10am on Tuesday in Floyd Hall. The meeting lasted about one hour.
   4. The group worked on cloning the github repo created by Eugene. Each group member was able to clone the repo and get the program to run with android studio to emulate the app. Each member was assigned one page of the app to work on.
      1. Devin - QR
      2. Geoff - Past
      3. Ernest - Current
      4. XY - Discover
      5. Eugene - Trail
   5. The artifacts produced so far are group chat through texting and discord. Documentation used for the FireBase API and Expo App API.
   6. The group plans to meet on Friday, (9/22/23), to begin:
      1. Working on each page of the app.
      2. Working on getting the QR Code to work.
      3. Create a unique QR code for each trail stop
      4. Load trail data into firebase for the app to have access to.
   7. Artifacts Produced:
      1. Group Chat through texting
      2. Firebase API Documentation
      3. Expo API Documentation
2. Minutes for meeting on 9/29/23
   1. Geoff, ernest, eugene, devin, xin yi
   2. All group members were in attendance
   3. The group met at 10am on Tuesday in Floyd Hall. The meeting lasted about one hour.
      1. The group worked on adding an audio player to the program. The app needs an audio player to play audio files of content from KNC. The team is waiting on the KNC team to give us the content for a past event to add into the app.
   4. The artifacts produced so far are group chat through texting and discord. Documentation used for the FireBase API and Expo App API.
   5. The group plans to meet on Friday, (10/6/23), to begin:
      1. Meet with Justin of KNC and get content we need to continue working on the app.
      2. Continue building the audio player
      3. Building out content for trails and past/current events
   6. Artifacts Produced:
      1. Group Chat through texting
      2. Github Repo: <https://github.com/eugenetye/KNCApp>
3. Minutes for meeting on 10/27/23
   1. Geoff, ernest, eugene, devin, xin yi
   2. All group members were in attendance
   3. The group met at 10am on Friday in Floyd Hall. The meeting lasted about one hour.
      1. The group pushed updates from their own branches. Devin was able to make a lot of progress on the audio player and was able to make it pause and play. Eugene was able to do some updates to the trail page and make a plan for our group. Ernest and Geoff will work on finishing the Current and past pages. Xin Yi will finish the discover page. Devin will finish the audio player and qr code scanner. Eugene will assist everyone with getting their part done and also add all the trail maps to the app.
   4. The artifacts produced we emails with Justin from KNC
   5. The group plans to meet on Friday, (11/3/23), to begin:
      1. Share progress with each and push updates to github
   6. Artifacts Produced:
      1. Github Repo: <https://github.com/eugenetye/KNCApp>